## Slide 1: Yummy A Restaurant Online Reservation and Order System
Team 1: Xin Wang, Kylie Hsieh, Yuxuan Wu, Yanyu Chen
Product owner: Xin Wang

## Slide 2: Project Introduction
Yummy - A Restaurant Online Reservation and Order System
Our online web system is aiming to allow diners to make reservations to one specific restaurant and order their food in advance or on site. Users can also comment on the dishes they tried and add dishes to their favorite list.

## Slide 3: Original goals for 1st sprint
Create all forms and models
Implement register function
Implement login function
Finish all the UI design

## Slide 4: What we have completed before this sprint We achieved all the goals we set for this sprint 🥳 (we forgot the Profile page when setting the goals)
Task | People in charge of this task
Create models and forms | All four members
Register and login function | Yanyu Chen
UI - Home page and Menu page | Yuxuan Wu and Xin Wang
UI - Reserve page and Dish page | Yanyu Chen
UI - Option page and Summary page | Kylie Hsieh

## Slide 5: Let’s see a Demo Yummy (local) Demo

## Slide 6: Problems we’ve encountered
How to store the quantity of a dish in an order
We need to store both the name and quantity of a dish in an order.
Solution: Created an Order model and FoodSet model. FoodSet instances store the dish and corresponding quantity for a specific order. Order instances have ManyToMany relationship with FoodSet instances.
2. CSS conflicts and inconsistency
Now we are using ONE css file for all html pages, which results in conflicts and inconsistency.
Solution: decouple the css file to achieve single responsibility design pattern and avoid conflicts.

## Slide 7: Goals for next sprint
Store dish information in database
Implement the reservation function (bump up a message on the page instantly after successfully reserve, and save this record in the database)
Make the plus sign (add to cart function) and the favorite button work
Add a detailed page for every dish using Django models
Beautify UI pages

## Slide 8: Thank You!